**Meeting Minutes for Weekly Stand Up**

**Date:** February 3, 2021

**Members:** Mustafa Ali, Alex Ingram, Han Yang, Pulkit Garg, Ty Fetinko, Bryson Sullivan-Farrell, Emily Tan, Vikash Salvi

**Scrum Master:** Bryson Sullivan-Farrell

**Scrum Guard:** Emily Tan

**Alex & Ty**

* Registration 2 from the wireframe - information layout is in the process of being made
* Should be an option for an employer to put the name of their business on the registration page

**UML**

* User
  + userType determines whether employee or employer
  + TA recommends enumumerators for userType
  + Users cannot be both employee and employer
* Organization
  + Employees belong to an organization
  + Employer owns an organization
  + Organizations can create jobs and tasks
* Tasks
  + Jobs that people can see based on specifications such as area/radius
* Current UML is for the first iteration with the goal of complete UML
* Need to link Jobs/Tasks with the Users – could possibly be an issue later on because of the loop

**Bryson & Mustafa**

* Preparing the homepage
* Figuring out the layout
* Had discussions about login, registration for the homepage
* Employers will see employees and employees will see jobs
* Will try to redesign what was done prior to this meeting
* Add listing/task option to the homepage for an employer

**Pulkit & Emily**

* Base code has been added
* Did not do particular task for the user story
* Engineering tasks were redefined

**Things to Do:**

* Need to update the wireframe to include the add task/listing button to the employer homepage
* Need to include an option for the employer registration page
* Next Friday is the due date for iteration 1 report
* Need to look over the iteration 1 report tonight to determine if there are any questions for our TA
* Need to discuss how the group wants to go about the database design
* UML diagram will be redefined together as a group
  + Be more specific about whether it is a class or database structure